Subject: Record note of the meeting regarding functioning of Hostel Facilities on 07-08-2025.

The Principal, Kashmir Govt. Polytechnic College Srinagar, J&K chaired a meeting on 08-07-2025 at 11:30PM in her office chamber regarding the functioning of the Boys and Girls Hostel. The Hostel Superintendents, Deputy Superintendents, HOD’s, Incharge HOD’s, Training & Placement Officer and Incharge procurement attended the meeting. Following a comprehensive discussion, the chair made the following decisions:

## Discussion Points and Decisions:

- Hostel Operational Timeline

  - Hostel operations to commence on 25 August 2025.Electrification works to be completed by 20 August 2025.Washrooms to be fully functional by 20 August 2025.

- Equipment Procurement

  - Purchase of 96V Turbo charger/Booster and cleaning machines (Commercial Scrubbers).

- Staffing Update

  - Hostel helper, Mr. Mohd Yousuf Wagay, is set to retire. Succession planning to be initiated.

- Internal Revenue Generation (IRG)

  - Based on the availability, Hostel rooms to be provided to the institution employees whosoever desires to avail the facility at a rate of ₹3000 per person/month to generate revenue for the Hostel/IRG Maintenance Fund.

- Maintenance and Repair Works

As Per the Detailed Project Report (DPR) submitted by Hostel Superintendents, the below mentioned Priority works are to be executed:

    - Whitewashing: Assigned to Mr. Bilal Ahmad Bhat and Mr. Tahir Amin Wani for supervision and execution.

    - Repairs: Structural and functional repairs to be completed.

    - Carpentry: Necessary carpentry works to be undertaken based on requisitions.

    - Electrification: Completion of electrical installations and upgrades.

    - Cleaning: Regular and deep cleaning to be prioritized.

    - Water Purifiers: Servicing of installed water purifiers.

All the above costs to be covered from the Hostel/IRG Maintenance Fund.

## Action Items

- Complete electrification and ensure washrooms are functional to be done by 20 August 2025.

- Procure 96V Turbo charger/Booster and cleaning machines.

- Plan for replacement of retiring hostel helper, Mohd Yousuf Wagay.

- Mr. Bilal Ahmad Bhat and Mr. Tahir Amin Wani to oversee whitewashing; other teams to execute repairs, carpentry, and cleaning as per DPR.

- Initiate facility of hostel rooms to employees at ₹3000 per person/month.

- Hostel Superintendents to monitor and report on the execution of priority works.

Mr. Mohd Amin Wani, Lecturer-I, Electrical Engg             Mr. Javeed Ahmad Najar, I/C Procurement

Mr. Shabir Ahmad Ahanger, I/C Comp. Engg                 Mr. Mudasir Rashid, Lecturer-I/TPO

Mr. Mubarik Ibni Majid, Lecturer-I, Leather Technology      Mr. Tahir Amin, I/C Wood Technology

Mr. Bilal Ahmad Bhat, HOD Leather Technology              Mr. Ali Mohd Khan, HOD E&C Engg

Dr. Shafquat Ara

Principal

Kashmir Govt.Polytechnic College Srinagar